# 🚗 AutoCare Pro - Smart Vehicle Service Management

## Phase 1: Problem Understanding & Industry Analysis

### 15-Day Sprint Documentation

## 📋 Project Overview

Project Name: AutoCare Pro - Smart Vehicle Service Management
Timeline: 15 days total implementation
Industry: Automotive Services
Implementation: Salesforce Service Cloud + Mobile

## 🎯 Business Problem Statement

Client: Premier Auto Service (8-bay repair shop, 200+ vehicles/month)

### Critical Pain Points:

- Manual Scheduling → 15-20% double bookings, customer complaints

- Paper Work Orders → Lost documents, illegible notes, no tracking

- No Customer Updates → 45+ daily "status check" calls

- Manual Inventory → Frequent stockouts, emergency orders

- No Performance Data → Cannot identify profitable services or top technicians

### Business Impact:

- Customer Satisfaction: 3.1/5 (below industry average)

- Daily Admin Time: 3+ hours handling status calls

- Revenue Loss: $2,500/month from scheduling conflicts

- Technician Efficiency: 65% (vs 80% industry benchmark)

## 👥 Key Stakeholders

| Role | Count | Primary Need | Success Metric |
| --- | --- | --- | --- |
| Service Advisors | 2 | Quick customer check-in, real-time updates | 50% reduction in status calls |
| Technicians | 5 | Mobile work orders, parts availability | 25% more jobs completed/day |
| Shop Manager | 1 | Performance visibility, automated reports | Real-time dashboard |
| Customers | 200+ | Service transparency, convenient scheduling | 4.5/5 satisfaction score |

## 🔄 Current vs Future Process

### Current State (Broken):

Phone Call → Paper Calendar → Handwritten Work Order →

Manual Parts Check → Multiple Status Calls → Paper Invoice

Problems: 15 manual steps, 2.5 days average, 22% rework rate

### Future State (Salesforce-Enabled):

Online Booking → Digital Work Order → Mobile Updates →

Automated Notifications → Digital Payment → Follow-up Survey

Benefits: 8 automated steps, 1.8 days average, 5% rework rate

## 🏭 Industry Analysis

### Market Context:

- Industry Size: $116B US automotive aftermarket

- Digital Adoption: Only 34% of shops use digital systems

- Customer Expectations: 89% want real-time service updates

### Competitive Advantage:

- Technology Gap: Most local competitors still use manual processes

- Customer Experience: Mobile-first approach differentiates from chain competitors

- Efficiency Gains: 25%+ productivity improvement possible

## 🛠️ Solution Components

### Core Salesforce Features:

- Service Cloud: Cases, Work Orders, Customer Management

- Mobile App: Technician field access

- Process Builder: Automated workflows

- Lightning Pages: Custom dashboards

### AppExchange Add-ons:

- SMS Notifications: Customer updates ($25/month)

- Digital Signatures: Service authorizations ($25/month)

- Document Generation: Professional invoices ($30/month)

### Total Monthly Cost: $80/month (vs $300+ for specialty software)

## 📊 Success Metrics & ROI

### Key Performance Indicators:

| Metric | Current | Target | Impact |
| --- | --- | --- | --- |
| Customer Satisfaction | 3.1/5 | 4.5/5 | Retention +15% |
| Daily Status Calls | 45 calls | 10 calls | 3 hours saved |
| Scheduling Accuracy | 80% | 98% | Revenue +$2,500/month |
| Technician Productivity | 6.2 jobs/day | 8.0 jobs/day | Capacity +25% |

### ROI Calculation:

- Investment: $5,000 (licenses + setup)

- Annual Savings: $50,000+ (efficiency + retention)

- Payback Period: 1.2 months

- 12-Month ROI: 900%

## ⚡ 15-Day Implementation Plan

### Week 1 (Days 1-5): Foundation

- Day 1-2: Org setup, user creation, basic configuration

- Day 3-4: Data model design (Vehicle, Work Order, Service History)

- Day 5: Data import preparation and initial user training

### Week 2 (Days 6-10): Automation

- Day 6-7: Process Builder workflows (notifications, updates)

- Day 8-9: Mobile app setup and technician training

- Day 10: Customer communication automation (SMS, email)

### Week 3 (Days 11-15): Go-Live

- Day 11-12: Reports, dashboards, final testing

- Day 13: Staff training and system walkthrough

- Day 14: Soft launch with limited customers

- Day 15: Full production launch and support

## 🎯 Critical Success Factors

### Must-Haves for Success:

- Data Quality: Clean customer and vehicle data import

- User Adoption: All staff trained and comfortable with mobile app

- Process Automation: Key workflows automated (notifications, updates)

- Customer Communication: Real-time SMS/email notifications working

### Implementation Risks & Mitigation:

- Risk: Staff resistance to technology

- Mitigation: Hands-on training, gradual rollout

- Risk: Data migration issues

- Mitigation: Parallel systems for first week

## 📋 Phase 1 Requirements Summary

### Functional Requirements:

- Digital work order creation and management

- Mobile access for technicians

- Automated customer notifications

- Real-time inventory tracking

- Performance reporting dashboard

### Technical Requirements:

- Salesforce Service Cloud implementation

- Mobile app deployment for 5 technicians

- SMS integration for customer updates

- Data migration from existing systems

- User training and change management

### Business Requirements:

- 50% reduction in customer status calls

- 25% improvement in technician productivity

- 98% scheduling accuracy

- 4.5/5 customer satisfaction score

- Real-time operational visibility for management

## ✅ Phase 1 Deliverables

Completed:

- [x] Business problem analysis and stakeholder requirements

- [x] Current state process documentation

- [x] Industry analysis and competitive positioning

- [x] Solution architecture and component selection

- [x] ROI analysis and success metrics definition

- [x] 15-day implementation roadmap

Ready for Phase 2: Org Setup & Configuration

# Phase 2 Implementation Documentation

## 📋 Project Overview

Project Name: AutoService Manager
Phase: 2 - Organization Setup & Configuration
Salesforce Edition: Developer Edition
Implementation Date: [Current Date]
Implemented by: [Your Name]

## 🎯 Phase 2 Objectives Completed

✅ Company Profile Configuration
✅ Business Hours & Holiday Setup
✅ Role Hierarchy Creation
✅ Custom Profile Development
✅ User Account Creation
✅ Permission Sets Configuration
✅ Security & Sharing Settings
✅ User Access Testing

## 🏢 Company Configuration

### Company Information Setup

Location: Setup → Company Information → Company Information

Configured Settings:

- Company Name: Gyan Ganga Institute of Technology and Sciences - AutoService Manager

- Address: Bhopal, Madhya Pradesh, India

- Phone: (0755) XXX-XXXX

- Website: www.ggits.net

- Time Zone: India Standard Time (IST)

- Language: English

- Locale: India

### Business Hours Configuration

Location: Setup → Business Hours → Business Hours

GGITS AutoService Hours:

- Monday - Friday: 9:00 AM - 5:00 PM IST

- Saturday: 10:00 AM - 3:00 PM IST

- Sunday: Closed

- Time Zone: India Standard Time (IST)

### Holidays Added

Location: Setup → Business Hours → Holidays

Configured Indian Holidays:

- Republic Day (January 26, Annual)

- Independence Day (August 15, Annual)

- Gandhi Jayanti (October 2, Annual)

- Diwali (Variable date, Annual)

- Holi (Variable date, Annual)

## 👥 Role Hierarchy Implementation

Location: Setup → Users → Roles

Hierarchy Structure:

### Role Details

| Role | API Name | Reports To | Purpose |
| --- | --- | --- | --- |
| Shop Manager | Shop_Manager | CEO | Overall AutoService operations management |
| Service Advisor | Service_Advisor | Shop Manager | Customer service and appointment coordination |
| Senior Technician | Senior_Technician | Shop Manager | Lead automotive repair and maintenance |
| Junior Technician | Junior_Technician | Senior Technician | Automotive repair under supervision |

## 🔐 Profile Configuration

Location: Setup → Users → Profiles

### Custom Profiles Created

#### 1. Manager Profile

Based on: Standard User
Purpose: Full administrative access for shop management

Key Permissions:

- ✅ View Setup and Configuration

- ✅ Customize Application

- ✅ Create and Customize Reports

- ✅ Run Reports

- ✅ View All Data

- ✅ Modify All Data

- ✅ Edit Tasks and Events

#### 2. Service Advisor Profile

Based on: Standard User
Purpose: Customer service and basic administrative tasks

Key Permissions:

- ✅ View Setup and Configuration (Limited)

- ❌ Customize Application

- ✅ Create and Customize Reports

- ✅ Run Reports

- ❌ View All Data

- ✅ Edit Tasks and Events

#### 3. Technician Profile

Based on: Standard User
Purpose: Basic access for repair technicians

Key Permissions:

- ❌ View Setup and Configuration

- ❌ Customize Application

- ❌ Create and Customize Reports

- ✅ Run Reports (Limited)

- ❌ View All Data

- ✅ Edit Tasks and Events

## 👤 User Account Setup

Location: Setup → Users → Users

### User Details

| Name | Username | Role | Profile | License | Email |
| --- | --- | --- | --- | --- | --- |
| Shubham Bawistale | shubham.bawistale.csds22@ggits.net | Shop Manager | Manager Profile | Salesforce | shubham.bawistale.csds22@ggits.net |
| Sumit Jain | sumit.jain.csds22@ggits.net | Service Advisor | Service Advisor Profile | Salesforce | sumit.jain.csds22@ggits.net |
| Upendra Singh | upendra.singh.csds22@ggits.net | Senior Technician | Technician Profile | Salesforce Platform | upendra.singh.csds22@ggits.net |
| Abhishek Vishwakarma | abhishek.vishwakarma.csds22@ggits.net | Junior Technician | Technician Profile | Salesforce Platform | abhishek.vishwakarma.csds22@ggits.net |

### License Allocation Summary

- Salesforce Licenses: 2 (Manager, Service Advisor)

- Salesforce Platform Licenses: 2 (Technicians)

- Total Users: 4 + 1 Admin = 5 users

## 🛡️ Permission Sets Configuration

Location: Setup → Users → Permission Sets

### Permission Sets Created

#### 1. Parts Inventory Access

API Name: Parts_Inventory_Access
Purpose: Access to parts inventory management
Description: Manage parts inventory and ordering
Status: Created (Ready for Phase 3 object permissions)

#### 2. Customer Data Access

API Name: Customer_Data_Access
Purpose: Extended customer information access
Description: View comprehensive customer data across accounts
Status: Created (Ready for Phase 3 object permissions)

#### 3. Financial Reports Access

API Name: Financial_Reports_Access
Purpose: Access to financial data and reports
Description: View cost, pricing, and financial reporting data
Status: Created (Ready for Phase 3 object permissions)

## 🔒 Security Configuration

### Organization-Wide Defaults (OWD)

Location: Setup → Security → Sharing Settings

Configured Settings:

- Account: Public Read/Write

- Contact: Controlled by Parent

- Case: Private

- Task: Private

- Event: Private

### Session Security Settings

Location: Setup → Security → Session Settings

Configured Settings:

- Session Timeout: 2 hours

- Disable timeout warning popup: No

- Lock sessions to IP address: Yes

- Lock sessions to domain: Yes

## ✅ Testing & Validation

### User Access Testing Results

Test Method: Incognito browser sessions for each user

| User | Login Status | Setup Access | Expected Behavior | Result |
| --- | --- | --- | --- | --- |
| Shubham Bawistale (Manager) | ✅ Success | Full Access | Can access all Setup menus | ✅ Pass |
| Sumit Jain (Service Advisor) | ✅ Success | Limited Access | Restricted Setup access | ✅ Pass |
| Upendra Singh (Senior Tech) | ✅ Success | No Access | Basic user access only | ✅ Pass |
| Abhishek Vishwakarma (Junior Tech) | ✅ Success | No Access | Basic user access only | ✅ Pass |

### Password Management

Method: Reset Password function used for all users
Delivery: Temporary passwords sent via email
Status: All users have functional login credentials

## 📊 Implementation Metrics

### Timeline

- Phase 2 Start: [Start Date]

- Phase 2 Completion: [Completion Date]

- Total Time Invested: [Hours]

### Scope Coverage

- Company Configuration: 100% Complete

- User Management: 100% Complete

- Role Hierarchy: 100% Complete

- Profile Security: 100% Complete

- Permission Framework: 100% Complete